Plan: The deadline of our project is 16:00 (UK time) on Monday 19 December 2022. We have five weeks to complete our program, from Monday 14 November to Monday 19 December 2022. I think we’d better to finish the whole program a week ahead just in case. And a week to debug and record the video. So, we have three weeks for coding, from Monday 14 November to Monday 5 December 2022.

**Schedule：**

|  |  |  |
| --- | --- | --- |
| Time | What we should do | comment |
| Week 1(11.14 – 11.20) | Understand what need to do for everyone and complete task’s main structure |  |
| Week 2(11.21 – 11.27) | Finish own task |  |
| Week 3(11.28 – 12.4) | Integrate tasks into the whole program and debug |  |
| Week 4(12.5 – 12.12) | Debug and record vedio |  |

I have separated the project into five tasks.

|  |  |  |
| --- | --- | --- |
| Task | Description | Number of people |
| login and registration function and program integration | Integrate different functions into the program | One (Lingpeng) |
| Feature(a) | creation, edition, delete and illustration of emergency plans | Two |
| Feature(b) | De-active, re-active, delete and show accounts | Two |
| Feature(c) | Edit and show volunteer’s own information | One |
| Feature(d) | Create, delete and edit refugee’s information | One |